## Slide 1
Submitted To: OMA CD
Date: 18 Apr 2012
Availability: Public OMA Confidential
Contact: Jeonghoon LEE (jeonghoonlee@sk.com)
Source: CD CPNS
CD CPNS Report Saigon
X
USE OF THIS DOCUMENT BY NON-OMA MEMBERS IS SUBJECT TO ALL OF THE TERMS AND CONDITIONS OF THE USE AGREEMENT (located at http://www.openmobilealliance.org/UseAgreement.html) AND IF YOU HAVE NOT AGREED TO THE TERMS OF THE USE AGREEMENT, YOU DO NOT HAVE THE RIGHT TO USE, COPY OR DISTRIBUTE THIS DOCUMENT.
THIS DOCUMENT IS PROVIDED ON AN "AS IS" "AS AVAILABLE" AND "WITH ALL FAULTS" BASIS.
Intellectual Property Rights
Members and their Affiliates (collectively, "Members") agree to use their reasonable endeavours to inform timely the Open Mobile Alliance of Essential IPR as they become aware that the Essential IPR is related to the prepared or published Specification. This obligation does not imply an obligation on Members to conduct IPR searches. This duty is contained in the Open Mobile Alliance application form to which each Member's attention is drawn. Members shall submit to the General Manager of Operations of OMA the IPR Statement and the IPR Licensing Declaration. These forms are available from OMA or online at the OMA website at www.openmobilealliance.org.

## Slide 2: WI/Release update: CPNS 1.0 i/ii
Overall progress since last report
  New release CPNS 1.1 was approved at the end of Jul, now working for the AD/TS
  All the IOP works (including ETS,EVP) has been completed
Plan for the next 3 months
  May close the public review period (Min Timeout was passed)
  Final Approval from TP
Potential issues which MAY affect schedule - None
►
▼

## Slide 3: WI/Release update: CPNS 1.0 ii/ii
WISPR last updated: 2011-07-08
Chart: 
| Candidate | CONRR Start | AD Approved | TS Start | RD Approved | AD Start | RD Start
Current
Previous
Original | 40298 | 40222 | 40193 | 40050 | 40053 | 39855 | 39742
Achieved | 40666 | 40562 | 40344 | 40186 | 40134 | 39856 | 39742
2011-09-02 | 0 | 1
 | Candidate | AD Approved | TS Start | RD Approved | AD Start | RD Start | CR Start
Original | 2010-04-30 | 2010-01-15 | 2009-08-25 | 2009-08-28 | 2009-02-11 | 2008-10-21 | 2010-02-13
Previous | 2010-07-31 | 2010-04-30 | 2009-08-25 | 2009-09-25 |  |  | 2010-06-15
Current | 2011-03-31 | 2010-05-31 | 2010-01-08 | 2009-10-31 |  |  | 2011-01-15
Achieved | 2011-05-03 | 2010-06-15 | 2010-01-08 | 2009-11-17 | 2009-02-12 | 2008-10-21 | 2011-01-19

## Slide 4: WI/Release update: CPNS 1.1 i/ii
Overall progress since last report
  RD has been approved as Candidate (On schedule)
  AD review started on 3rd of April
    43 Comments are submitted
    ARC Group provided comments regarding “Charging” functionalities
  Almost 90% AD review comments are closed
    1 CR that will close all remaining comments will be discussed in the next CC
  TS contributions are discussed
    15+ CRs are discussed regarding Service Group, Mode Switching, PN Admin, etc.
Plan for the next 3 months
  Approval of AD as candidate – 31st of May (will be achieved on schedule)
  Final TS discussion in New York City (will be achieved on schedule)
  Start Consistency Review right after the meeting in NY
Potential issues which MAY affect schedule
  None
►
▼
On schedule

## Slide 5: WI/Release update: CPNS 1.1 ii/ii
WISPR last updated: 2012-04-18
Chart: 
| Candidate | CONRR Start | AD Approved | TS Start | RD Approved | AD Start | RD Start
Current | 41060
Previous | 40999
Original | 41182 | 41110 | 40999 | 40963 | 40933 | 40882 | 40771
Achieved | 40961 | 40981 | 40953 | 40777
2012-04-18 | 0 | 1
 | Candidate | AD Approved | TS Start | RD Approved | AD Start | RD Start | CR Start
Original | 2012-09-30 | 2012-03-31 | 2012-02-24 | 2012-01-25 | 2011-12-05 | 2011-08-16 | 2012-07-20
Previous |  | 2012-03-31 |  | 2012-01-25 |  |  | 
Current |  | 2012-05-31 |  | 2012-03-14 |  |  | 
Achieved |  |  | 2012-02-22 | 2012-03-13 | 2012-02-14 | 2011-08-22 |