OMA release planning Charter

group:		OMA release planning and Management

Date:		18 September , 2002

## Description and Goals

- Reports to Technical Plenary

- Responsible for planning and managing OMA  Releases

  - Periodical OMA release packages as agreed by the OMA Technical Plenary, with individual specifications  released as they become available

  - OMA Releases comprise OMA specifications, OMA endorsed external specifications and IOP deliverables

- Defines  the OMA Releases, based on OMA specifications and IOT programmes

  - Need to track OMA endorsed external specifications targeted for an OMA release

  - Need to track other external specifications for synchronisation of compatible and interoperable Releases,

- Proposes OMA Release contents and schedules to Technical Plenary for agreement

- Defines the Release planning process and Release naming conventions and terminology

- Co-operates with Requirements group, IOP group  and WGs

  - Depending who maintains the roadmap for a given specification/feature

- Supports Technical Plenary in co-operating with OMA external communications

- Project manages the  progress towards completion of a Release and flags potential bottlenecks and delays

- Initially the group needs to investigate timeline of current specifications already in pipeline, including the Affiliates, and create a consolidated view and proposal for releasing to OMA Technical Plenary

- Manage legacy  document approval process for  specifications from WAP Forum

## SCOPE

Detailed management of WAP Forum initiated specifications included in OMA Releases

Overview management of Affiliate specifications included in OMA Releases

Management of OMA native specifications for Releases.

Inputs are: Requirements and IOP roadmaps; WG work items, schedules and dependencies.

Outputs are: Proposals to TP on: Release definition (scope and dependencies), List of specifications, Schedule for stages to completion of release.

Define and establish tracking process for Work items

Propose tools or personnel to execute process.

## Criteria for Success

Successful OMA Release timing and contents.

- Scope and content of OMA releases clearly defined and agreed at Technical Plenary

- Clear identification of related external specifications and other dependencies

- Planned Release dates met

## Duration

Permanent group, subject to evaluation by the Technical Plenary from time to time.

## Schedule and Deliverables

Proposals for OMA Release content and schedules.

Regular Release status reports to Technical Plenary.

Release Definitions and Criteria

Release Planning Process Document

## Resource Requirements

Staff assistance for web pages, mailing list, possible databases and other tools.

Project Management resources for status tracking

## Overlap with External Organisations

Co-operation with external organisations that produce OMA endorsed specifications.

Liaison with external organisations for synchronisation of Releases

## Co-ordination with other OMA Activities

Co-operates with the Technical Plenary and any working group or committee as appropriate.

## Dependencies on OMA specifications

Releases are based on OMA specifications, including IOP deliverables.

## Meetings and Communication

OMA general meetings, interim meetings, telephone conferences and mailing list..

## Membership

OMA Sponsor member, Full members and Associate members can join the OMA Release Planning group. Affiliate members may be invited to assist the planning process

## Recommendation for interim chair

Jari Alvinen, Nokia