Change Request

| Title: | CONRR_non_solved_issues_as_restrictions | Public OMA Confidential |
| --- | --- | --- |
| To: | OMA ARC |  |
| Doc to Change: | OMA-TS-REST_NetAPI_RCSProfile-V3_0-20141020-D +CR0013 |  |
| Submission Date: | 9 Dec 2014 |  |
| Classification: | 0: New Functionality 1: Major Change 2: Bug Fix 3: Editorial |  |
| Source: | Pierre Henri Gross, pierre.gross@alcatel-lucent.com |  |
| Replaces: | n/a |  |
| Attachments: | n/a |  |

Reason for Change

R01 added restriction on A51 and A52. Cleaned up the english in the restriction text.

As per Montreal meeting agreement all issues that remain open by 2014 12 16 meeting are postponed to the next version of the RCS profile.  Hence this CR is a first proposal to indicate these issues as not implement restrictions.

The CR will evolve if further CRs are proposed to close issues. Editorials are not mentionned.

| A026 | 2014.09.24 | T | 5.2 | Source: Alcatel-Lucent Form: INP0047 Comment: From Issue List 2014-0006R05 Group Chat UNI-CHT-002b Allow to signal additional services such as FT and Geolocation during group chat session creation Proposed change: To be added (major addition). May also have impact on FT (UNI-FLT-001) and Location APIs. | Status: CLOSED Postponed to next release and marked as restriction in this realease. See CR0023 |
| --- | --- | --- | --- | --- | --- |
| A027 | 2014.09.24 | T | 5.2 | Source: Alcatel-Lucent Form: INP0047 Comment: From Issue List 2014-0006R05 Group Chat UNI-CHT-004b On invitation acceptance notification, also the supported services shall be signalled. Proposed change: Major change. Currently the API does not transmit acceptance notifications in a group chat, but uses ParticipantStatus notifications. | Status: OPEN Postponed to next release and marked as restriction in this realease. See CR0023 |
| A028 | 2014.09.24 | T | 5.2 | Source: Alcatel-Lucent Form: INP0047 Comment: From Issue List 2014-0006R05 Group Chat UNI-CHT-007b On invitation notification, also the supported services shall be signalled. Proposed change: To be added (minor addition, but part of a larger change and not to be done isolated). | Status: OPEN Postponed to next release and marked as restriction in this realease. See CR0023 |
| A029 | 2014.09.24 | T | 5.2 | Source: Alcatel-Lucent Form: INP0047 Comment: From Issue List 2014-0006R05 Group Chat UNI-CHT-008b On accepting an invitation, the API shall enable to signal the supported services (FT, Goelocation). Proposed change: Major change. | Status: OPEN Postponed to next release and marked as restriction in this realease. See CR0023 |
| A041 | 2014.09.24 | T | 5.2 | Source: Alcatel-Lucent Form: INP0047 Comment: From Issue List 2014-0006R05 Media UNI-CHT-018 Added “failure” to the list of return states of sending a chat message. Proposed change: This will in some cases be synchronous, in others asynchronus. Need to elaborate whether the existing notifications and return codes / exceptions cover this. | Status: OPEN Postponed to next release and marked as restriction in this realease. See CR0023 |
| A042 | 2014.09.24 | T | 5.3 | Source: Alcatel-Lucent Form: INP0047 Comment: From Issue List 2014-0006R05 FileTransfer UNI-FLT-001 “File transfer within a group chat is supported only if notified by the RCS enabler.” need to expose querying that capability, and possibly setting it. Proposed change: To Be elaborated. Maybe this can just be done by allowing to read the “ft” parameter of the chat session. | Status: OPEN Postponed to next release and marked as restriction in this realease. See CR0023 |
| A043 | 2014.09.24 | T | 5.3 | Source: Alcatel-Lucent Form: INP0047 Comment: From Issue List 2014-0006R05 FileTransfer UNI-FLT-004b From RCS 5.0/5.1 API requirements (for originating side). Seems to be missing from the API. The File Transfer API SHALL support indication of file transfer progress status, including indication of resumption... Use Case: Support of a progress bar in the Application UI. In case of file transfer resumption, the application informs the user of the resumption (i.e., anticipating longer transferring time). The gateway sends the application the progress status to the application at a specified interval. (i.e., every xx second or xx% of the file size). As the API gateway supports the file transfer resume operation (initiated by either sending or receiving client), the API gateway will notify the application of the resumption using a unique status code . The final set of applicable notification codes/types will be determined by OMA in its technical API work. Ref: [RCS5] ch 3.5 File Transfer, ch 3.5.3 High Level Requirements Proposed change: Source: Mail from Bipin Patel on June 6 2013. To be evaluated.. | Status: OPEN Postponed to next release and marked as restriction in this realease. See CR0023 |
| A044 | 2014.09.24 | T | 5.3 | Source: Alcatel-Lucent Form: INP0047 Comment: From Issue List 2014-0006R05 FileTransfer UNI- FLT-011 From RCS 5.0/5.1 API requirements (for terminating side). Seems to be missing from the API. The File Transfer API SHALL support indication of file transfer progress status, including indication of resumption. … Use Case: Support of a progress bar in the application UI. In case of file transfer resumption, the application informs the user of the resumption (i.e., anticipating longer transferring time). The gateway sends the application the progress status to the application at a specified interval (i.e., every xx second or xx% of the file size). As the gateway supports the file transfer resume operation (initiated by either sending or receiving client), it will notify the application of the resumption with a unique status code. The final set of applicable notification codes/types will be determined by OMA in its technical API work. Ref: [RCS5] ch 3.5 File Transfer; ch 3.5.3 High Level Requirements Proposed change: Source: Mail from Bipin Patel on June 6 2013. To be evaluated. | Status: OPEN Postponed to next release and marked as restriction in this realease. See CR0023 |
| A045 | 2014.09.24 | T | 5.3 | Source: Alcatel-Lucent Form: INP0047 Comment: From Issue List 2014-0006R05 FileTransfer NRI-FLT-001 There are some inconsistencies (errors) in the examples for File Transfer specs. In particular examples for 6.7.5.1 and 6.9.5.1.1, there are incorrect values for {userId} used for “href” parameter. In 6.7.5.1 it is used Originator user Id rather than Receiver user Id, while in 6.9.5.1.1 there are inconsistent user Ids in 2 entries for “href”. Proposed change: Mail from Ericsson 13 June 2013. Bugfix. | Status: OPEN This is not a new RCS requirement but a bug fix in examples. Should be closed no change. No restriction to mention in RCS Profile Specification. |
| A046 | 2014.09.24 | T | 5.5 | Source: Alcatel-Lucent Form: INP0047 Comment: From Issue List 2014-0006R05 Notif API NRI-NC-002 Clearly explain meaning and effect of maxNotifications parameter Proposed change: OMA-ARC-REST-NetAPI-2014-0060R01-CR_NC_TS_Issue_list_calrifications_for_maxNotifications | Status: OPEN This is not a new RCS requirement but an OMA internal discussion. Should be closed no change. No restriction to mention in RCS Profile Specification. |
| A053 | 2014.09.24 | T | 5.13 | Source: Alcatel-Lucent Form: INP0047 Comment: Retrieve presence information for an ad-hoc created list of contacts And related methods refering to 6.30.5 It should be checked whether it is possible that the URI list format (in the request) and in the response could be harmonized with section 5.2.1.2.2 of [Presence2.0_TS], which refers to RFC5367 Proposed change: This is a change to the Presence API TS. ALU will provide a CR. | Status: OPEN This is not a new RCS requirement but an OMA internal discussion. Should be closed no change. No restriction to mention in RCS Profile Specification |
| A071 | 2014-09-23 | Q | 5.3 | Source: Orange Form: REL/R&A Ref : CONR-14-015 Comment: Orange has a question regarding CR55 resolving UNI-FT-001 (The File Transfer API SHALL support initiating a file transfer to a single recipient or to a group of recipients within a group chat) When the "associatedGroupChat" optional paramater is set in order to initiate a FT to a group of recipients within a group chat, what value should be used for "receiverAddress" parameter (as this parameter is mandatory)? Proposed Change: | Status: OPEN This is not a new RCS requirement but an OMA internal discussion. Should be closed no change. No restriction to mention in RCS Profile Specification. |
| A051 | 2014.09.24 | T | 5.11 | Source: Alcatel-Lucent Form: INP0047 Comment: From Issue List 2014-0006R05 Cap Disc UNI-CPD-003 Enhanced for RCS 5.1. The API SHALL allow an application to query the service capabilities for a list of contacts also.. Proposed change: Can be added to the existing Capability Discovery API. A description of possible resolutions is available in OMA-ARC-REST-NetAPI-2013-0041R01-INP_CapDis_analysis_of_new_requirements | Status: CLOSED Postponed to next release and marked as restriction in this realease. See CR0023 |
| A052 | 2014.09.24 | T | 5.11 | Source: Alcatel-Lucent Form: INP0047 Comment: From Issue List 2014-0006R05 Cap Disc UNI-CPD-004 Enhanced for RCS 5.1. The API SHALL allow an application to query if contacts specified in a list of contacts are RCS capable also. Proposed change: Can be added to the existing Capability Discovery API. A description of possible resolutions is available in OMA-ARC-REST-NetAPI-2013-0041R01-INP_CapDis_analysis_of_new_requirements | Status: CLOSED Postponed to next release and marked as restriction in this realease. See CR0023 |

Impact on Backward Compatibility

None

Impact on Other Specifications

None

Intellectual Property Rights

Members and their Affiliates (collectively, "Members") agree to use their reasonable endeavours to inform timely the Open Mobile Alliance of Essential IPR as they become aware that the Essential IPR is related to the prepared or published Specification.  This obligation does not imply an obligation on Members to conduct IPR searches.  This duty is contained in the Open Mobile Alliance application form to which each Member's attention is drawn.  Members shall submit to the General Manager of Operations of OMA the IPR Statement and the IPR Licensing Declaration.  These forms are available from OMA or online at the OMA website at www.openmobilealliance.org.

Recommendation

OMA ARC is recommended to agree on the proposed changes in this CR

Detailed Change Proposal

Introduction section

# 1 Introduction

The RCS profile of RESTful Network APIs defines a subset of the resources and HTTP methods in these APIs that must be supported by any entity conforming to the profile as required by GSMA RCS [REQ_RCS]. The profile does not change the operations themselves in any way, e.g. parameters, whether optional or mandatory, behaviour, etc.

## 1.1 Version 3.0

Version 3.0 of the RCS Profile of RESTful Network APIs defines subsets of the following APIs:

- RESTful Network API  for Image Share V 1.0

- RESTful Network API for Messaging V 1.0

- RESTful Network API for Video Share V 1.0

- RESTful Network API for File Transfer V 1.0

- RESTful Network API for Address Book  V 1.0

- RESTful Network API for Chat  V 1.0

- RESTful Network API for Presence  V 1.0

- RESTful Network API for Notification Channel V 1.0

- RESTful Network API for Third Party Call V 1.0

- RESTful Network API for Call Notification V 1.0

- RESTful Network API for Terminal Location V 1.0

- RESTful Network API for Anonymous Customer Reference Management V1.0

- RESTful Network API for  Capability Discovery V1.0

- RESTful Network API for  Network Message Store V1.0

- RESTful Network API for WebRTC Signaling V1.0

as specified in the following chapter.

Following features, required by GSMA RCS [REQ_RCS], have not been implemented in this version:

- Chat UNI-CHT-002b,  UNI-CHT-004b,  UNI-CHT-007b, UNI-CHT-008b: Allow to signal additional services such as FT and Geolocation during group chat session creation, on invitation acceptance notification, on invitation notification, and on accepting an invitation.

- Chat Media UNI-CHT-018: Add “failure” to the list of return states of sending a chat message.

- FileTransfer UNI-FLT-001: File transfer within a group chat is supported only if notified by the RCS enabler. Hence there is a need to expose querying that capability, and possibly setting it.

- FileTransfer  UNI-FLT-004b and UNI-FLT-0011: The File Transfer API support indication of file transfer progress status, including indication of resumption.

- Capability Discovery UNI-CPD-003 and UNI-CPD-004: Query of service capabilities for an ad-hoc created list of contacts is not supported. Also aggregation via different notifications in the response is not supported.