## Slide 1
Submitted To: OMA CD
Date: 23 Feb 2012
Availability: Public OMA Confidential
Contact: Jeonghoon LEE (jeonghoonlee@sk.com)
Source: CD CPNS
CD CPNS Report Barcelona
X
USE OF THIS DOCUMENT BY NON-OMA MEMBERS IS SUBJECT TO ALL OF THE TERMS AND CONDITIONS OF THE USE AGREEMENT (located at http://www.openmobilealliance.org/UseAgreement.html) AND IF YOU HAVE NOT AGREED TO THE TERMS OF THE USE AGREEMENT, YOU DO NOT HAVE THE RIGHT TO USE, COPY OR DISTRIBUTE THIS DOCUMENT.
THIS DOCUMENT IS PROVIDED ON AN "AS IS" "AS AVAILABLE" AND "WITH ALL FAULTS" BASIS.
Intellectual Property Rights
Members and their Affiliates (collectively, "Members") agree to use their reasonable endeavours to inform timely the Open Mobile Alliance of Essential IPR as they become aware that the Essential IPR is related to the prepared or published Specification. This obligation does not imply an obligation on Members to conduct IPR searches. This duty is contained in the Open Mobile Alliance application form to which each Member's attention is drawn. Members shall submit to the General Manager of Operations of OMA the IPR Statement and the IPR Licensing Declaration. These forms are available from OMA or online at the OMA website at www.openmobilealliance.org.

## Slide 2: WI/Release update: CPNS 1.0 i/ii
Overall progress since last report
  New release CPNS 1.1 was approved at the end of Jul, now working for the RD/AD/TS
  Only IOP works have been done
  ETS and EVP were agreed in the CD/IOP working group level
  => Will be approved in TP
Plan for the next 3 months
  Get a final approval for EVP from TP and Close all the IOP documentation works
  May close the public review period (Min Timeout was passed)
Potential issues which MAY affect schedule - None
►
▼

## Slide 3: WI/Release update: CPNS 1.0 ii/ii
WISPR last updated: 2011-07-08
Chart: 
| Candidate | CONRR Start | AD Approved | TS Start | RD Approved | AD Start | RD Start
Current
Previous
Original | 40298 | 40222 | 40193 | 40050 | 40053 | 39855 | 39742
Achieved | 40666 | 40562 | 40344 | 40186 | 40134 | 39856 | 39742
2011-09-02 | 0 | 1
 | Candidate | AD Approved | TS Start | RD Approved | AD Start | RD Start | CR Start
Original | 2010-04-30 | 2010-01-15 | 2009-08-25 | 2009-08-28 | 2009-02-11 | 2008-10-21 | 2010-02-13
Previous | 2010-07-31 | 2010-04-30 | 2009-08-25 | 2009-09-25 |  |  | 2010-06-15
Current | 2011-03-31 | 2010-05-31 | 2010-01-08 | 2009-10-31 |  |  | 2011-01-15
Achieved | 2011-05-03 | 2010-06-15 | 2010-01-08 | 2009-11-17 | 2009-02-12 | 2008-10-21 | 2011-01-19

## Slide 4: WI/Release update: CPNS 1.1 i/ii
Overall progress since last report
  Group intensively worked for RD
    RD review started in January
    All the comments (70+) are resolved in Barcelona meeting
    Completed RD package will be approved soon
  AD started on 14th of February
    10+ documents for AD have been discussed in Barcelona
    Group agreed on the feature of PN merge/split , PNE switching, etc.
  TS started on 22nd of February in Barcelona
Plan for the next 3 months
  Slippage request will be submitted – One month delay occurred because the group could not make the interim meeting in January which was considered originally at first
  Start AD review at end of March and Finalize at end of May
Potential issues which MAY affect schedule
  None
►
▼
On schedule

## Slide 5: WI/Release update: CPNS 1.1 ii/ii
WISPR last updated: 2012-02-22
Chart: 
| Candidate | CONRR Start | AD Approved | TS Start | RD Approved | AD Start | RD Start
Current | 41059 | 40982
Previous
Original | 41182 | 41110 | 40999 | 40963 | 40933 | 40882 | 40771
Achieved | 40961 | 40953 | 40777
2012-02-23 | 0 | 1
 | Candidate | AD Approved | TS Start | RD Approved | AD Start | RD Start | CR Start
Original | 2012-09-30 | 2012-03-31 | 2012-02-24 | 2012-01-25 | 2011-12-05 | 2011-08-16 | 2012-07-20
Previous |  |  |  |  |  |  | 
Current |  | 2012-05-30 |  | 2012-03-14 |  |  | 
Achieved |  |  | 2012-02-22 |  | 2012-02-14 | 2011-08-22 |