## Slide 1: OMA-TP-2013-0108-INP_VirMO_V1_0_Slip_Request Virtualization MO v1.0 Slip Request
Submitted To: TP
Date: 12st Apr 2013
Availability: Public OMA Confidential
Contact: Jonas Martinsson, Red Bend Software
Source: WI Champion
X
USE OF THIS DOCUMENT BY NON-OMA MEMBERS IS SUBJECT TO ALL OF THE TERMS AND CONDITIONS OF THE USE AGREEMENT (located at http://www.openmobilealliance.org/UseAgreement.html) AND IF YOU HAVE NOT AGREED TO THE TERMS OF THE USE AGREEMENT, YOU DO NOT HAVE THE RIGHT TO USE, COPY OR DISTRIBUTE THIS DOCUMENT.
THIS DOCUMENT IS PROVIDED ON AN "AS IS" "AS AVAILABLE" AND "WITH ALL FAULTS" BASIS.
Intellectual Property Rights
Members and their Affiliates (collectively, "Members") agree to use their reasonable endeavours to inform timely the Open Mobile Alliance of Essential IPR as they become aware that the Essential IPR is related to the prepared or published Specification. This obligation does not imply an obligation on Members to conduct IPR searches. This duty is contained in the Open Mobile Alliance application form to which each Member's attention is drawn. Members shall submit to the General Manager of Operations of OMA the IPR Statement and the IPR Licensing Declaration. These forms are available from OMA or online at the OMA website at www.openmobilealliance.org.

## Slide 2: WISPR date slips for approval
New WISPR date request for WID 0250 VirMO v1.0
Justification:
  Originally, CONR is supposed to be started at 11st Apr (at the end of OMA DM Apr Interim)
  During Interim, several issues were identified, which require couple of CCs to be resolved
  With the best efforts, the delay would be minimal (1 month)
Corrective Action:
  Move target dates for 1 month and ensure that supporters contribute TS for the identified issues
  CONR will start after 3 weeks, and the Virtualization MO will be in Candidate at the end of the OMA Dublin meeting (6th Jun)
“Hard” WISPR dates affected:
  Consistency/Closure Review Start : Existing Date: 2013-04-05 -> New Dates: 2013-04-29
  Release Approved as Candidate: Existing Date: 2013-05-01-> New Dates: 2013-06-07

## Slide 3: Slip Report
Chart: 
| Release approved as candidate | Architecture - Approved as Candidate | RD Approved as Candidate
Proposed | 41432
Current | 41395
Original | 41275
2013-04-11 | 0 | 1
Hard Date changes requested for Virtualisation MO 1.0 (Generated: 11-04-2013)
Milestone | Original Date | Current Target | Proposed Target | Slippage
RD as candidate |  |  |  | 
AD as candidate |  |  |  | 
ERP/RRP as candidate | 2013-01-01 | 2013-05-01 | 2013-06-07 | 1 months
Reason for delayed milestones | During Interim, several issues were identified, which require couple of CCs to be resolved With the best efforts, the delay would be minimal (1 month)
Corrective action | Move target dates for 1 month and ensure that supporters contribute TS for the issues CONR will start after 3 weeks, and the Virtualization MO will be in Candidate at the end of the OMA Dublin meeting (6th Jun)

## Slide 4: Recommendation
TP is kindly requested to agree on the new WISPR dates for the VirMO v1.0 work item.