# Work Item Status and Planning Report

| Title: | Report on WID 0094 SVG for the Mobile Domain | OMA Confidential |
| --- | --- | --- |
| WID Document: | OMA-WID_0094-SVG-for-the-Mobile-Domain-V1_0-20040428-S |
| Report Date: | 31st January 2004 |
| Reporting Group: | BAC-MAE |
| Contact Person: | Bennett Marks, Nokia, Bennett.marks@nokia.com |

General Description

SVG for the Mobile Domain will investigate the requirements for supporting SVG on limited mobile devices. It is intended that the requirements be shared with W3C and that the endorsement of a profile of SVG be included in an upcoming Browsing Enabler Release

Current Status

Status for Enabler Release  v1.0

# Work Progress on Key Stages

| Requirements | Status: Under review External Coordination: W3, ISO/IEC. |
| --- | --- |
| Architecture | Status: n/a Source Technologies: W3M SMIL, probably Tiny 1.2 profile but this is a TBD |
| Specification Creation | Status: not started, |
| Testing | Status: Not started Testing Considerations: tbd |

Table 1 - Work Progress for Enabler Release

# OMA dependencies on unapproved standards or specification:

| Organization | Area (WG) | Specification/Enabler | Expected Approval |
| --- | --- | --- | --- |

Table 2 – Dependencies on Unapproved Specifications

Documents

Docs for Enabler Release 1.0

| Document Storage Location | BAC-MAE |
| --- | --- |
| Requirements Document | OMA-SvgMobileDomain-V1_0_2-20041202-D |
| Architecture Document | <AD name> |
| Specifications | To be determined based on a) the need, and b) the route to produce new specifications. |
| Support files (XML/DTD/etc) | TBD |
| ERELD | TBD |
| Test reports | <list of test reports> |
| Review Reports | OMA-RDRR-SVGMobileDomain-V1_0_2-20041202-D |

Table 2 – Information on Documents

Schedule and Planning Information

| Milestone | Achieved Date | Current Plan | Previous Plan |
| --- | --- | --- | --- |
| WID |
| WID Approval | 22/03/2004 | 22/03/2004 | 22/03/2004 |
| WID Completion | (date) | (date) | (date) |
| Enabler Release <EnabRelName> in <FuncArea> Area (repeat this and following lines for each release) |
| Requirement Doc Work Started (w/Req WG) | 06/2004 | 6/2004 | 6/2004 |
| Requirement Doc Review Started | 11/2004 | 11/2004 | 11/2004 |
| Requirement Doc Review Completed | 12/2004 | 12/2004 | (date) |
| Requirement Doc Approved by TP | 01/2005 | 01/2005 | 12/2004 |
| Architecture Doc Work Started (w/Arch WG) | (date) | 12/2004 | 12/2004 |
| Architecture Doc Review Started | (date) | Tbd | Tbd |
| Architecture Doc Review Completed | (date) | Tbd | Tbd |
| Detailed Specification Development Started | (date) | 12/2004 | 12/2004 |
| Consistency Review Started | (date) | 2Q/2005 | 1Q/2005 |
| Consistency Review Completed | (date) | 2Q/2005 | 1Q/2005 |
| Enabler Package Approved as Candidate by TP | (date) | 3Q/2005 | 2Q/2005 |
| Test Planning Completed | (date) | (date) | (date) |
| Test Specifications Completed | (date) | (date) | (date) |
| Test Activities Completed | (date) | (date) | (date) |
| Enabler Package Approved by Technical Plenary | (date) | 1Q2006 | (date) |

Table 2 – Schedule Information

| First Rescheduled Milestone | Reason for Revised Planning | Corrective Actions |
| --- | --- | --- |
| Enabler Release <EnabRelName> in <FuncArea> Area (repeat this and following lines for each release) |

Table 2 – Detailed Information on Rescheduled Milestones

# Comments

The WID information should be related to the latest approved (‘A’) WID version.  For WISPRs supporting submissions of WIDs to TP for approval, the WID reference would be the submitted draft.

The WID information should be related to the latest approved (‘A’) WID version.  For WISPRs supporting submissions of WIDs to TP for approval, the WID reference would be the submitted draft.

Update this field each time the WISPR is submitted.

Responsible person assigned for the WISPR

Only brief description needed as this is complementary to the WID.  Release strategy is most relevant information.  Note a WI may be delivered in more than one Enabler release.  Also a WI may be combined with other WIs into an enabler release.

If progress has effectively stopped on a WI, but the WG decides not to close the WI, then this status should be indicated clearly in the Current Status information, including when progress is expected to re-start.

The section is to be repeated for each release in progress

Formal name of enabler release including release number. Example: ’MMS 1.3’

Functional area in which this enabler release is included. Example (for MMS 1.3): ‘Messaging’.  If no enabler expected insert n/a. For information about which functional areas that currently exist, see http://member.openmobilealliance.org/ftp/rel/info/OMAWP/Current/menu.htm.

List External organizations

List all Dependencies known to approved materials.  For dependencies to unapproved see the next table.

List any other enablers required for testing not already listed in specification dependencies

List any internal or external work activities or specifications that are being referenced in the solution specifications and are not yet approved or published by that organisation.

Example: 3GPP, IETF, OMA

Example: CN, SIMPLE, PAG

Example: TS26.244, XCAP, GM 1.0

Provide estimate for when the dependent materials will be approved by the group listed.

This header and table should be repeated for each release with work in progress.

Formal name of enabler release including release number. Example: ’MMS 1.3’

Functional area in which this enabler release is included. Example (for MMS 1.3): ‘Messaging’.  If no enabler expected insert n/a. For information about which functional areas that currently exist, see http://member.openmobilealliance.org/ftp/rel/info/OMAWP/Current/menu.htm.

Current schedule for all milestones.  If progress has effectively stopped on a WI, but the WG decides not to close the WI, then the Achieved Dates should be completed but the Current Plan dates should be left blank.

Each time the WISPR is updated, copy the current plan info from previous version into the previous plan column.

Date of TP Approval of the WID

All dates to be day/month/year.

Planned date for completion of WI – irrespective of how many releases.

Formal name of enabler release including release number. Example: ’MMS 1.3’

Functional area in which this enabler release is included. Example (for MMS 1.3): ‘Messaging’.  If no enabler expected insert n/a. For information about which functional areas that currently exist, see http://member.openmobilealliance.org/ftp/rel/info/OMAWP/Current/menu.htm.

Planned date for formal review by REQ WG

Date at which the review is closed.

Planned date for formal review by Arch WG

Date at which the review is closed.

This milestone should follow the WG completion of the detailed  specifications, ERELD and test requirements.

This milestone corresponds to the date when the review is announced to be closed.

This milestone should typically be 4-6 weeks after Consistency Review started.

Milestone for IOP WG

New milestone (IOP WG)

Milestone for IOP WG – all test fests and reports completed

Approved Enabler completion date –IOP WG

This field should indicate the first milestone (from list in table above) that has been rescheduled for this enabler for a particular reason – if more than one reason impacting different milestones, list separately.

In this field, please indicate the reason for revising the planning of milestones. Examples of reasons are: "delay due to dependency on other activities", "delay due to lack of resources", "problems with review", etc.  Please provide details, especially in case of dependency on other activities.

In this field, please indicate any corrective actions suggested by the Working Group to handle the shifting of milestones.  Examples of actions can be: "discuss dependency with WG Y", or "Solicit more resources from members to complete this milestone", etc.  Even if there is no specific course of action, please do try to provide details, for example "Waiting for specification X of WG Y to complete", or "In month Y we expect to have sufficient resources to continue", etc.

Formal name of enabler release including release number. Example: ’MMS 1.3’

Functional area in which this enabler release is included. Example (for MMS 1.3): ‘Messaging’.  If no enabler expected insert n/a. For information about which functional areas that currently exist, see http://member.openmobilealliance.org/ftp/rel/info/OMAWP/Current/menu.htm.