## Slide 1
Submitted To: OMA CD
Date: 20 Seo 2012
Availability: Public OMA Confidential
Contact: Jeonghoon LEE (jeonghoonlee@sk.com)
Source: CD CPNS
CD CPNS Report NYC
X
USE OF THIS DOCUMENT BY NON-OMA MEMBERS IS SUBJECT TO ALL OF THE TERMS AND CONDITIONS OF THE USE AGREEMENT (located at http://www.openmobilealliance.org/UseAgreement.html) AND IF YOU HAVE NOT AGREED TO THE TERMS OF THE USE AGREEMENT, YOU DO NOT HAVE THE RIGHT TO USE, COPY OR DISTRIBUTE THIS DOCUMENT.
THIS DOCUMENT IS PROVIDED ON AN "AS IS" "AS AVAILABLE" AND "WITH ALL FAULTS" BASIS.
Intellectual Property Rights
Members and their Affiliates (collectively, "Members") agree to use their reasonable endeavours to inform timely the Open Mobile Alliance of Essential IPR as they become aware that the Essential IPR is related to the prepared or published Specification. This obligation does not imply an obligation on Members to conduct IPR searches. This duty is contained in the Open Mobile Alliance application form to which each Member's attention is drawn. Members shall submit to the General Manager of Operations of OMA the IPR Statement and the IPR Licensing Declaration. These forms are available from OMA or online at the OMA website at www.openmobilealliance.org.

## Slide 2: WI/Release update: CPNS 1.0 i/ii
Overall progress since last report
  New release CPNS 1.1 was approved at the end of Jul, now working for the AD/TS
  IOP report for CPNS v1.0 has been approved in joint meeting of IOP and CD
Plan for the next 3 months
  May close the public review period (Min Timeout was passed)
  Final Approval from TP
Potential issues which MAY affect schedule - None
►
▼

## Slide 3: WI/Release update: CPNS 1.0 ii/ii
WISPR last updated: 2011-07-08
Chart: 
| Candidate | CONRR Start | AD Approved | TS Start | RD Approved | AD Start | RD Start
Current
Previous
Original | 40298 | 40222 | 40193 | 40050 | 40053 | 39855 | 39742
Achieved | 40666 | 40562 | 40344 | 40186 | 40134 | 39856 | 39742
2011-09-02 | 0 | 1
 | Candidate | AD Approved | TS Start | RD Approved | AD Start | RD Start | CR Start
Original | 2010-04-30 | 2010-01-15 | 2009-08-25 | 2009-08-28 | 2009-02-11 | 2008-10-21 | 2010-02-13
Previous | 2010-07-31 | 2010-04-30 | 2009-08-25 | 2009-09-25 |  |  | 2010-06-15
Current | 2011-03-31 | 2010-05-31 | 2010-01-08 | 2009-10-31 |  |  | 2011-01-15
Achieved | 2011-05-03 | 2010-06-15 | 2010-01-08 | 2009-11-17 | 2009-02-12 | 2008-10-21 | 2011-01-19

## Slide 4: WI/Release update: CPNS 1.1 i/ii
Overall progress since last report
  TS contributions have been strongly discussed
  Consistency Review started as planned (21st of July)
  About 130 Consistency Review comments have been submitted
  Discussions to resolve CONR comments have been done
    All RD/AD comments are closed
    Less than 10 comments (for SCR/ETR) are open and will be closed within 1~2 CC(s)
Plan for the next 3 months
  Close all the comments within September
  Request for approval of CPNS v1.1 RD/AD/TS
Potential issues which MAY affect schedule
  None
►
▼
On schedule

## Slide 5: WI/Release update: CPNS 1.1 ii/ii
WISPR last updated: 2012-09-20
 | Candidate | AD Approved | TS Start | RD Approved | AD Start | RD Start | CR Start
Original | 2012-09-30 | 2012-03-31 | 2012-02-24 | 2012-01-25 | 2011-12-05 | 2011-08-16 | 2012-07-20
Previous |  | 2012-03-31 |  | 2012-01-25 |  |  | 
Current |  | 2012-05-31 |  | 2012-03-14 |  |  | 
Achieved |  | 2012-05-29 | 2012-02-22 | 2012-03-13 | 2012-02-14 | 2011-08-22 | 2012-07-21
Chart: 
| Candidate | CONRR Start | AD Approved | TS Start | RD Approved | AD Start | RD Start
Current
Previous
Original | 41182 | 41110 | 40999 | 40963 | 40933 | 40882 | 40771
Achieved | 41111 | 41058 | 40961 | 40981 | 40953 | 40777
2012-09-20 | 0 | 1